|  |  | Design Committee – Meeting Recap |
| --- | --- | --- |
| May 19, 2025. 12:00 PM |  |  |
| Type of Meeting |  |  |
| Meeting Goals/Objectives | - Discuss and Develop Project Charter/Scope - Review renderings and design selections - Confirm items in and out of scope |  |
| Meeting Roles | - Board Liaison – Mary Rubino - Chair – Deb McDermott - Members – Tara Christiansen, Casey Sellentin, Merryl Bernstein |  |
| Meeting Documents | - Sea Monarch Furniture and Lighting.pdf - Hallway and Lobby Renderings |  |
| Action Items | - Draft a Committee Charter/Scope Document (Merryl. 6.2.25) - Request the Preconstruction Schedule from the Board (Deb 6.2.25) - Get clarity from the Board regarding the ability to reconsider tile options (Deb 6.2.25) - Order samples of Quadrate LED Outdoor Flush Mount and Myrtie Aluminum LED Wall Light. Both in brushed nickle. (Heydi 6.2.25) - Provide alternative options for Wayfinding signage (Heydi 6.2.25) - Provide alternatives for Shades - motorized is not a priority. (Tara 6.2.25) - Obtain samples of PVC Baseboards for consideration (Casey 6.2.25) - Provide options for elevator lobby benches for consideration – height and handles for ease of use should be considered (Deb 6.2.25) - Find a cost effective research for future renderings (Deb 6.2.25) - Obtain project budget from the Board (Deb 6.2.25) - Draft a limited scope document for an RFQ for a designer to provide expertise to the design elements under consideration (Deb 6.2.25) - Obtain website link from Joe Annatone for door locks which may be compatible with our current doors. – (Joe reported that a Backset 3-3/4 was needed for our doors – but no specific model provided) |  |
| Meeting Topics | - Review and Finalize Design Committee Scope and Charter - Review Materials and select those for further considertion - Discuss and Establish Initial Priorities - Discussion of in and out of scope items – See Project Charter for final |  |
| Next Meeting | - June 2, 2025. 5pm |  |